# House of Trae — Group Infrastructure

Infrastructure State & Roadmap — v3.6

July 2026

# HOUSE OF TRAE — GROUP INFRASTRUCTURE

Infrastructure State & Roadmap Deployment Record | Roadmap | PrivateNexus Blueprint

| Field | Detail |
| --- | --- |
| Document Version | 3.6 — July 2026 |
| Classification | Internal — Group Infrastructure |
| Parent Domain | house-of-trae.com |
| Author | Trae / JARVIS (Claude) |
| Status | Phases 1, 2 & 3 Complete ¦ Phase 4 In Progress ¦ PrivateNexus v1.9.0 In Active Dev, Security-Hardened ¦ Bare-Metal Replacement — Refund Confirmed, Server 145990 Presumed Decommissioned, Sourcing Replacement |

“Sometimes you gotta run before you can walk.” — Tony Stark

## 1. Executive Summary

House of Trae is a multi-entity group spanning cyber security, accounting, web development, ecommerce, and private services. This document is the single source of truth for the full infrastructure — current state, complete deployment history, forward roadmap, and the PrivateNexus architecture blueprint.

Version 3.6 changes (since v3.5, July 2026):

CS-471548 refund confirmed: Hostkey replied 2026-07-16 11:20 (same day as the final-decision email) confirming invoices #1042301 and #1042307 refunded in full and a $25.63 pro-rata refund on invoice #1031692 — all credited as account balance, not the original payment method. The same message set a termination date of 2026-07-17 “or earlier” for server 145990 and asked to be told if more time was needed.

No reply was sent requesting an extension, and nothing further has arrived on the thread as of 2026-07-20 (verified via Postfix mail.log, since prior replies were sent via direct sendmail and don't appear in IMAP Sent) — server 145990 is presumed already decommissioned. This was the accepted outcome of the 07-16 decision, not a new problem, but it closes the refund negotiation: the live next step for the bare-metal saga is now sourcing a 32GB+ replacement, not waiting on Hostkey.

Version 3.5 changes (since v3.4, July 2026):

- Bare-metal replacement decision finalized: after CS-471548 dragged over two weeks with a mishandled ticket thread (wrong troubleshooting track, a premature “resolved,” and two identical boilerplate resends), and a separate billing near-miss (CS-498889 — server 145990 briefly suspended 13 Jul for an overdue invoice, resolved same window via two account top-ups), the decision was made to take Hostkey’s pro-rata refund rather than the offered bm.v1-str-16t 16GB downgrade. Reasoning: 16GB doesn’t fit the documented fleet — sn-security alone needs a fixed 8GB (Wazuh/OpenSearch init spike) and sn-business needs 8GB for ERPNext, consuming the whole budget with nothing left for the other five VMs. Refund requested 2026-07-16; awaiting Hostkey’s reply. Next step once terms are confirmed: source a properly-specced (32GB+) replacement, Hostkey custom quote or another provider — not yet started.

- erp-temp’s historical data restore (flagged in-progress in v3.4) completed 2026-07-09 — the rclone crypt password was recovered (it had been saved to Vaultwarden since 04 Jul, just mislabeled), enabling a full vzdump restore of the 2026-06-29 sn-business backup onto erp-temp. erp-temp is no longer a fresh empty site; live ERPNext data is current as of the outage start.

- A second temporary VPS, pn-vps (Hostkey CH, 151.241.217.140), stood up 2026-07-15 as a combined stand-in for both of PrivateNexus’s bare-metal roles (pn-test’s dev role and sn-personal’s test role) — 8 vCPU / 16 GB / 160 GB NVMe, reached over a new dedicated wg3 tunnel. Full PrivateNexus stack deployed from current origin/main, plus a local monitoring-temp stack (Prometheus/Loki/Promtail/node-exporter) and Watchtower, since sn-monitor is unreachable during the outage.

- PrivateNexus underwent an extensive, self-directed security and governance hardening sweep on pn-vps (2026-07-15/16) covering every board and every backend route file in the app — see section 5.5 below. Highlights: a live container-blocklist bypass in the autonomous remediation engine, unprotected DNS SOA/NS records reachable via direct API call, several missing-audit-trail gaps, and a genuine backend crash-risk class (unhandled async routes with no global error handler) affecting the automated hourly discovery-agent ingest pathway. All fixed and verified live. Governance board reached 0 violations across all 15 registered services; Recovery board reached avg readiness 94/100, all services at recoverable tier, backed by real (not fabricated) backups, dependency graphs, and restore tests.

- PrivateNexus frontend: sidebar redesigned from 17 flat board buttons into 6 rows (Home + 5 collapsible, color-themed groups: Monitor/Services/Infrastructure/Governance/System), preserving all cross-app navigation and the live Alerts badge.

- Backup architecture gains a fifth tier: pn-vps’s privatenexus-db is now dumped nightly and pulled into the existing Hetzner/B2 cloud pipeline (see section 3).

- house-of-trae.com gained a _tailscale-challenge TXT record (Tailscale domain-verification, no routing impact).

- cloud-architects.online DS record remains unpropagated at the TLD (verified 2026-07-16) — no change from v3.4, still the one open item in the DNSSEC rollout.

Version 3.4 changes (since v3.3, June 2026):

- Wazuh SIEM 4.14.5 fully deployed and live on sn-security — manager, indexer, and dashboard all up at wazuh.house-of-trae.com.

- Keycloak WebAuthn/passkey policy rolled out across all realms (2FA + passwordless, platform authenticator + resident key required) — realm count corrected from 8 to 10.

- Cosmos fully retired from sn-personal — Nextcloud, Vaultwarden, Immich, and Notesnook removed; sn-personal now hosts only the PrivateNexus test environment.

- Vaultwarden redeployed directly on the Gateway VPS (not a VM) as a deliberate HA exception.

- Tang/Clevis NBDE fully implemented for LUKS unlock on all 7 VMs.

- Bare-metal EPYC 3151 host hit a recurring, unresolved Intel I350 NIC/PCIe link-loss fault; Hostkey (ticket CS-471548) confirmed a NIC swap won’t fix it and began a full server replacement process.

- Temporary ERPNext stand-in (“erp-temp”) deployed on a separate VPS, reachable over a new wg2 tunnel.

- Backup architecture simplified: Wasabi dropped from the cloud rotation; cloud upload schedule delayed to 06:00/07:30.

- PrivateNexus progressed to v1.9.0 (Node.js Express v4 ESM, locked at Phase 0), with a completed Multi-Tenancy/RBAC design, PRD v1.0, release roadmap through v6.0, and a 16-tier progressive security assessment (Tiers 4–19, all fixed).

### 1.1 Group Entity Overview

| Entity | Domain | Role |
| --- | --- | --- |
| House of Trae (Parent) | house-of-trae.com | Group parent — shared services (SSO, mail, DNS) |
| SecureNexus | securenexus.net | Cyber security, monitoring, infrastructure management |
| Byrne Accounts | byrne-accounts.org | Accounting services across the group |
| Stratus Digital | stratus-digital.com | Web design & dev (formerly Cloud Architects) |
| Discreet Elite | discreet-elite.uk | Private console application |
| Emerald Markets | emerald-markets.net | Second-hand ecommerce & in-person POS platform |
| PrivateNexus | privatenexus.net | PrivateNexus test env — primary; see section 1.2 for the temporary pn-vps/erp-temp routing during the bare-metal outage |

### 1.2 Infrastructure Nodes

| Node | Role | Spec / Address | Location |
| --- | --- | --- | --- |
| Bare Metal (EPYC) | Core — Proxmox hypervisor | AMD EPYC 3151 / 32 GB RAM / 2×8 TB ZFS ¦ WireGuard: 10.10.0.2 | Switzerland DC — down since 2026-07-02, refund confirmed by Hostkey 2026-07-16 (server 145990 presumed decommissioned per their stated termination date, see section 7.2); sourcing a 32GB+ replacement is the live next step |
| Gateway VPS | Edge — all public traffic | 4 vCPU / 8 GB / 120 GB NVMe ¦ Public IP: 151.241.217.91 ¦ WireGuard: 10.10.0.1 | Switzerland DC |
| erp-temp (temporary) | Stand-in for sn-business’s ERPNext | 2 vCPU / 7.7 GB / 96 GB ¦ 46.202.129.86 ¦ wg2: 10.10.1.1 ↔ 10.10.1.2 | Public VPS — historical data restored 2026-07-09, tear down once bare metal is back |
| pn-vps (temporary) | Combined stand-in for pn-test + sn-personal (PrivateNexus dev + test) | 8 vCPU / 16 GB / 160 GB NVMe ¦ 151.241.217.140 ¦ wg3: 10.10.2.1 ↔ 10.10.2.2 | Hostkey CH — stood up 2026-07-15, tear down once bare metal is back |
| Windows Workstation | Admin (Tailscale) | latitude ¦ Tailscale: 100.106.225.126 (offline); traebake ¦ Tailscale: 100.127.229.35 (active) | Local |
| Ubuntu Workstation | Admin (Tailscale) | Tailscale: 100.116.130.37 ¦ Primary dev & ops | Local |

### 1.3 VM Allocation (Committed Resources)

| VM | Name | Purpose | vCPU | RAM | Disk | VLAN / IP |
| --- | --- | --- | --- | --- | --- | --- |
| 100 | sn-infra | Forgejo, PowerDNS-Admin, Namevault, Ntfy | 1 | 4 GB | 250 GB | VLAN 10 / 10.10.10.100 |
| 101 | sn-business | ERPNext v16 (Dickson), POS, databases | 2 | 8 GB | 300 GB | VLAN 20 / 10.10.20.101 |
| 102 | sn-web | Client sites (6 sites) | 2 | 4 GB | 250 GB | VLAN 30 / 10.10.30.102 |
| 103 | sn-personal | PrivateNexus staging (registry images) | 2 | 8 GB | 250 GB | VLAN 40 / 10.10.40.103 |
| 104 | sn-monitor | Prometheus, Grafana, Loki, Uptime Kuma | 1 | 4 GB | 250 GB | VLAN 50 / 10.10.50.104 |
| 105 | pn-test | PrivateNexus dev/test | 1 | 4 GB | 250 GB | VLAN 60 / 10.10.60.105 |
| 106 | sn-security | Wazuh SIEM 4.14.5 (live), Forgejo Runner | 4 | 8 GB | 250 GB | VLAN 70 / 10.10.70.106 |
| TOTAL |  | Over-provisioned — actual RSS ~7 GB across all VMs | 13 | 40 GB | 1.75 TB |  |

All 7 VMs remain unreachable while bare metal is down (see section 1.2 and 7.2) — the two temporary VPSes above stand in for the affected services. Hard limits, once bare metal is back: RAM 40 GB allocated vs 32 GB physical (KVM balloon keeps actual usage low); 13 vCPUs across 8 physical threads; ~6.05 TB free on ZFS.

## 2. Current Infrastructure State

Phases 1–3 remain complete as documented in v3.4; no changes to that history in this version. See section 7.2 for the in-progress Phase 4 security-hardening work, and the new section 2.4 below for the temporary infrastructure this outage required.

### 2.4 Temporary Bare-Metal-Outage Infrastructure (Active)

| Component | Status | Detail |
| --- | --- | --- |
| erp-temp | ✓ Live, data restored | Full historical ERPNext data restored 2026-07-09 from the 2026-06-29 vzdump backup; Caddy’s erp.dickson-supplies.com and the Tor onion mirror both repointed here |
| pn-vps | ✓ Live, fully hardened | Combined PrivateNexus dev+test stand-in; local monitoring stack + Watchtower; discovery agent on an hourly systemd timer; nightly privatenexus-db backup wired into the existing Hetzner/B2 pipeline |
| wg2 tunnel | ✓ Live | Gateway ↔ erp-temp, 10.10.1.1 ↔ 10.10.1.2, port 51822 |
| wg3 tunnel | ✓ Live | Gateway ↔ pn-vps, 10.10.2.1 ↔ 10.10.2.2, port 51823 |
| PrivateNexus external dependencies | ✓ Mapped | Backend’s real external calls (Keycloak, PowerDNS API, Caddy Admin API, Proxmox) registered as services and dependency-mapped; Proxmox correctly shows down (the outage itself), Caddy Admin API correctly shows a documented admin off exception |

Both temporary VPSes are explicitly scoped for teardown once bare metal is restored — reverting Caddy routing, the port-binding changes, and the .env pointers back to the real VM addresses (see the erp-temp and pn-vps sections of CLAUDE.md for the exact revert steps).

## 3. Backup Architecture

| Layer | Tool | Schedule | Destination | Encryption |
| --- | --- | --- | --- | --- |
| VM Snapshots | vzdump (Proxmox) | 02:00 daily | /var/lib/vz/dump (ZFS) | zstd compressed |
| Config Sync | git + cron | 01:00 daily | Forgejo → Codeberg + GitHub | Forgejo auth |
| Cloud (Secondary) | rclone crypt + Hetzner | 06:00 daily | Hetzner Storage Box | rclone crypt (hetzner-crypt remote) |
| Cloud (Primary) | rclone crypt + B2 | 07:30 daily | Backblaze B2 | rclone crypt — hard_delete=true |
| pn-vps PrivateNexus DB | pg_dump (pn-vps) → Gateway pull → rclone crypt | 03:00 pn-vps dump → 03:30 Gateway pull/push | Local (pn-vps, 14d) → Gateway (30d) → Hetzner + B2 | rclone crypt — same hetzner-crypt/b2-hot-crypt remotes |

Cron order: 01:00 config sync → 02:00 vzdump (~3h, done ~05:00) → 03:00 pn-vps DB dump → 03:30 Gateway pulls it → 06:00 Hetzner → 07:30 B2. Cloud uploads must not start before 06:00 — concurrent HDD I/O with vzdump caused nightly crashes (26–28 June 2026). Config repo: /opt/hot-config → Forgejo (git.securenexus.net) + Codeberg + GitHub mirrors.

The pn-vps DB tier deliberately pulls from the Gateway rather than pushing from pn-vps, and keeps Hetzner/B2 credentials off pn-vps entirely — consistent with keeping this external, less-trusted temporary box’s blast radius minimal.

⚠️ The Gateway VPS is not a Proxmox VM. Losing /opt/stacks/tor/data/erp/hs_ed25519_secret_key permanently loses the onion address — include it in any VPS backup.

## 4. Alerting Architecture

No changes since v3.4. Three-channel alerting: SMTP (email) + Ntfy (push) + SMS (Twilio relay via sms-relay Node.js service on sn-infra).

| Severity | Triggers | SMTP | Ntfy | SMS |
| --- | --- | --- | --- | --- |
| CRITICAL | Service down, cert <7d, WireGuard down, disk >95% | ✓ | ✓ | ✓ |
| HIGH | Cert <14d, target down >10 min, disk >85% | ✓ | ✓ | — |
| WARNING | Memory >90%, backup failure, CrowdSec spike | ✓ | ✓ | — |
| INFO | Backup completed, Watchtower update available | — | ✓ | — |

SMS rate limit: max 1 SMS per alert group per 5 minutes. Grafana contact point “email-hot” → tristian@securenexus.net.

## 5. PrivateNexus — Master Blueprint

Development Status: Active — dev/test consolidated onto pn-vps (temporary) while pn-test/sn-personal are unreachable | privatenexus.net

Sections 5.1–5.4 (purpose & positioning, roles & security, technology stack, development phases) are unchanged from v3.4 — see that version, or the authoritative PrivateNexus_Release_Roadmap_v1.0.md and PrivateNexus_PRD_v1.0.md, both fully git-tracked. This version adds section 5.5 below, covering the security/governance hardening sweep completed since v3.4.

### 5.5 Security & Governance Hardening Sweep (2026-07-15/16, pn-vps)

Prompted by routine board audits, a systematic self-review covering every board and every backend route file in the app. Selected findings, all fixed and verified live (full narrative in CLAUDE.md and the hot-privatenexus commit history):

| Area | Finding | Fix |
| --- | --- | --- |
| Intelligence board | Autonomous remediation engine’s container.restart executor called Docker directly, bypassing actions.js’s CONTAINER_BLOCKLIST (protects privatenexus-db/-redis from mid-session restarts) | Exported and enforced the same blocklist in the executor |
| DNS board | LOCKED_TYPES (SOA/NS) was a frontend-only guard — no server-side check on the delete/write API | Added the same restriction server-side, 403 before any PowerDNS call |
| Governance, Inventory, Recovery boards | recordAudit() imported but never called on several mutating routes (rule toggles, exception CRUD, workspace delete, simulation/restore-test delete) | Added audit-trail calls to every gap found |
| services.js / discovery.js | 6 of ~23 routes had zero error handling, including the automated hourly discovery-agent ingest pathway — an unhandled async rejection would have crashed the whole backend, not just failed one request | Wrapped all 6 in the file’s existing try/catch pattern; verified live via a real systemd-timer run |
| actions.js / intelligence.js | userRoleLevel() read .role (singular) instead of the real .roles (array) set at login — every /run/v2 elevation check had silently 403’d every role since the endpoint was written | Routed through the existing userRole() helper; verified live (role level −1 → correct before/after) |
| Emergency board | Seeded emergency.stop-all policy (elevation + cooldown + dual-control) was never consulted by the route | Enforced elevation + cooldown per Mr. Byrne’s explicit call (dual-control deliberately skipped — solo-operator lockout risk during a real incident) |
| Admin board | GET /api/admin/backup returned entirely fabricated data (wrong tool, a fictional NAS, a fictional cloud tier) | Replaced with the real, documented backup architecture from this document’s section 3 |
| Files board | A backend Dockerfile permissions gap left 8 of 8 data-writing modules unable to write at all — Files board writes had never worked in any deployment | Fixed the Dockerfile ownership + two hardcoded dev-only paths; verified via an isolated non-root test container before redeploying live |

Net result: 0 governance violations across all 15 registered services (the original 11 pn-vps containers plus 4 newly-mapped external dependencies — Keycloak, PowerDNS, Caddy Admin API, Proxmox). Every service carries a real backup record (either a genuine pg_dump/off-host copy for privatenexus-db, or a backup_type=config git-commit record for the 10 stateless containers whose only recoverable state is their compose definition), a written recovery runbook, and a mapped dependency graph. Recovery board average readiness score: 94/100, all 11 pn-vps services at recoverable tier — every score reflects something actually exercised (real restores, real rebuilds, real health probes), not fabricated to clear the board.

Frontend: the sidebar was also redesigned during this window — 17 flat board buttons collapsed into 6 rows (Home pinned + 5 collapsible, color-themed groups: Monitor/Services/Infrastructure/Governance/System), each group’s idle color echoing its most representative board’s existing theme. Verified at the build/bundle level (no headless browser available in this environment to click-test interactively — flagged as an open verification gap, not a completed UI test).

## 6. Load Balancing Architecture

No changes since v3.4.

- Level 1 — Caddy Upstream (Now): Built-in reverse_proxy load balancing — round_robin/least_conn for stateless, cookie sticky sessions for ERPNext/Nextcloud/Keycloak, active health checks.

- Level 2 — Edge LB (Second VPS, Near-Term): DNS round-robin, identical Caddyfiles synced via Forgejo CI/CD, health-based failover via Uptime Kuma + PowerDNS API.

- Level 3 — HAProxy (Future): ACL-based routing, rate limiting, finer health checks when volumes justify it.

- Level 4 — DB Read Replicas (Long-Horizon): PostgreSQL streaming replication / MariaDB Galera, routed via PgBouncer / ProxySQL.

## 7. Forward Roadmap

### 7.1 Phase 3 Remaining — Near-Term

All items complete as of v3.4 (DNSSEC 12/13 zones, Cosmos retirement). No change — cloud-architects.online DS still awaiting TLD propagation as of 2026-07-16.

### 7.2 Phase 4 — Security Hardening (In Progress)

| Item | Detail |
| --- | --- |
| Wazuh SIEM (sn-security, VLAN 70) | ✓ Complete |
| PrivateNexus security/governance sweep | ✓ Complete (2026-07-15/16) — see section 5.5 |
| Security Audit (infra-wide) | CrowdSec scenarios, MFA + WebAuthn/passkey (done), VLAN isolation, TLS 1.3, LUKS verify, backup decrypt test — still open outside the PrivateNexus-specific sweep above |
| DR Test | Delete sn-monitor, restore, document actual RTO — not yet run; the bare-metal outage itself has served as an unplanned, real-world version of this test for the affected VMs |
| Bare-metal replacement | Refund confirmed by Hostkey 2026-07-16: $25.63 pro-rata on invoice #1031692 plus two further invoices refunded in full, all credited as Hostkey account balance (not the original payment method — a payout requires a separate request). Hostkey's message also gave a termination date of 2026-07-17 “or earlier” for server 145990; no reply was sent and none has arrived since, so the server is presumed already decommissioned. This closes the refund negotiation — next: source a 32GB+ replacement (Hostkey custom quote or another provider), not yet started |
| Config backup audit | ✓ Complete — hot-config repo verified complete across Codeberg + GitHub mirrors |

### 7.3 Long-Horizon Roadmap

| Item | Detail | When |
| --- | --- | --- |
| Tang/Clevis NBDE | DONE | Complete |
| Keycloak passkeys | DONE | Complete |
| Second bare metal node (HA) | Proxmox cluster, ZFS replication, live migration — on hold until the current bare-metal replacement lands | Budget-dependent |
| Edge load balancing (second VPS) | DNS round-robin dual-VPS, health-based failover | After second bare metal |
| Wazuh → CrowdSec integration | CrowdSec custom scenarios after Wazuh live | After Phase 4 |
| Terraform / Ansible IaC | Future-proof rebuild — when stack fully stable; the current bare-metal migration is a strong candidate to build with IaC from day one rather than manually | Multi-day |
| Proxmox VE 9.x upgrade | When PVE 9 reaches stable channel — likely bundled into the bare-metal replacement build | TBD |
| HoT Sync (Flutter app) | Immich + Nextcloud + Notesnook + Vaultwarden — still needs re-scoping to whatever personal services actually exist post-Cosmos before planning resumes | Active planning |
| HoT Command (Flutter app) | Mobile ops dashboard — Prometheus, Loki, Grafana, Uptime Kuma, Docker restarts | Active planning |

## 8. Key Learnings & Operational Rules

All rules from v3.4 remain in force (see that version or CLAUDE.md’s “Operational Rules” table for the full list). New this version:

| Rule | Detail |
| --- | --- |
| wg syncconf doesn’t add routes | Applies AllowedIPs/peer changes live without dropping the tunnel, but does not touch the kernel routing table — a live AllowedIPs widening needs a manual ip route add; a future wg-quick cycle installs it automatically |
| Discovery-agent bootstrap tokens | The X-MCP-Internal-style static fallback token is bootstrap-only by the code’s own comment — rotate to a real per-agent DB token (SHA-256 hash stored, plaintext to the agent’s secret file) as soon as the agent is standing infrastructure, not a one-off test |
| Container-control code paths need explicit blocklist checks | CONTAINER_BLOCKLIST in PrivateNexus is enforced per-route, not centrally at the Docker-client layer — any new code path that can restart/stop a container must check it explicitly, or it silently bypasses the protection (see section 5.5, Intelligence board) |
| Verify “resolved” support replies independently | A support ticket claiming resolution doesn’t mean the underlying fault is actually fixed — check wg show handshake age / ping directly before trusting a status update, especially on a thread with a track record of drifting across departments |

## 9. Claude Code — Gateway Hub Architecture

No changes since v3.4 for the permanent fleet. During the bare-metal outage, JARVIS additionally reaches erp-temp (ssh erp-temp) and pn-vps (ssh pn-vps) over the wg2/wg3 tunnels documented in section 1.2 — both temporary, both scoped for teardown once the replacement host is live.

Project directory: /root/hot/ | Context file: /root/hot/CLAUDE.md | SSH key: /root/.ssh/claude_code_key | SSH config: /root/.ssh/config

HOUSE OF TRAE | INTERNAL DOCUMENT | v3.6 | July 2026