PRIVATE NEXUS

Build & Implementation Guide

Version 1.0 - Implementation Baseline

House of Trae / SecureNexus Infrastructure Programme

Generated: 02 June 2026

Document purpose This document is a practical build guide for PrivateNexus. It defines the order of implementation, required infrastructure, repository structure, deployment model, security baseline, data model, API surface, testing gates, release stages, and operational acceptance checks. It is intended to be followed by an operator or developer without needing the original chat history.

# Document Control

| Field | Value |
| --- | --- |
| Document title | PrivateNexus Build & Implementation Guide |
| Version | 1.0 |
| Owner | House of Trae / PrivateNexus Programme |
| Classification | Internal - Build Baseline |
| Primary audience | Developer-operator, infrastructure admin, future trusted contributor |
| Related documents | PrivateNexus Blueprint; PrivateNexus Commercial Product Strategy; House of Trae Phase Completion Report |

# Contents

1. Build Philosophy and Product Boundary

2. Target Architecture

3. Build Assumptions and Prerequisites

4. Repository and Environment Layout

5. Phase 0 - Architectural Freeze

6. Phase 1 - Foundation Build

7. Phase 2 - Identity, Tenancy, and RBAC

8. Phase 3 - Inventory and Service Registry

9. Phase 4 - Health, Monitoring, and Status

10. Phase 5 - Backup and Restore Intelligence

11. Phase 6 - Safe Operations Framework

12. Phase 7 - Discovery Agents and Integrations

13. Phase 8 - Governance and Policy Engine

14. Phase 9 - Multi-Tenant Product Hardening

15. Testing, Release, and Acceptance Gates

16. Operational Runbook and Maintenance

17. Appendices

# 1. Build Philosophy and Product Boundary

PrivateNexus must be built as a product, not as a one-off dashboard for a single server. The first tenant is House of Trae, but the architecture must assume future business tenants and eventually client tenants.

Blunt rule If a feature only works because the developer knows the server by memory, it is not a product feature. It is a shortcut wearing a fake moustache.

## 1.1 Product Category

PrivateNexus is an Infrastructure Operations Platform. It sits above tools such as Proxmox, Caddy, PowerDNS, Keycloak, Docker, Uptime Kuma, Grafana, and backup systems. It does not replace them. It provides a safer operational layer across them.

| PrivateNexus does | PrivateNexus does not |
| --- | --- |
| Provide inventory, health, recovery visibility, governance, and safe actions | Replace Proxmox as the hypervisor interface |
| Use Keycloak as an identity provider | Become its own identity provider in early versions |
| Integrate with Caddy/PowerDNS for route and certificate status | Directly edit every DNS or proxy rule without guardrails |
| Expose approved operational workflows | Expose unrestricted shell, Docker socket, or root-level controls |
| Support multi-tenant structure from the beginning | Hard-code House of Trae into the schema |

## 1.2 Five Product Engines

| Engine | Question answered | Core objects |
| --- | --- | --- |
| Inventory | What exists? | Tenants, services, hosts, domains, runtimes, dependencies |
| Health | Is it working? | Health checks, monitors, incidents, status events |
| Recovery | Can we recover it? | Backups, restore plans, validation results, recovery scores |
| Governance | Who changed what? | Users, roles, audit events, approvals, change records |
| Automation | Can we operate it safely? | Action policies, maintenance mode, restarts, deploy/rollback workflows |

# 2. Target Architecture

The build target is a hardened PrivateNexus VM or containerized application stack behind the existing gateway layer. It should use PostgreSQL as the system of record, Redis for cache/session/queues where required, Keycloak for authentication, and approved agents/integrations for infrastructure data.

Internet

|

v

PowerDNS authoritative DNS

|

v

Caddy Gateway / Edge Layer

|  - TLS termination

|  - route controls

|  - optional mTLS/admin restrictions

v

PrivateNexus Application Stack

|  - React frontend

|  - API backend

|  - Postgres

|  - Redis

|  - worker queue

|  - integration connectors

v

Infrastructure and service integrations

|  - Docker / Podman agents

|  - Proxmox API

|  - monitoring systems

|  - backup sources

|  - Caddy / PowerDNS status sources

## 2.1 Deployment Shape

| Component | Recommended role | Exposure |
| --- | --- | --- |
| Caddy Gateway | Public edge, TLS, reverse proxy, route protection | Public on 80/443 where needed |
| Keycloak | Identity provider, MFA, realms/clients/roles | Public or protected depending on realm use |
| PrivateNexus Frontend | User interface and operations console | Behind Caddy; SSO required |
| PrivateNexus API | Backend API and action framework | Gateway restricted; no direct public access |
| Postgres | Primary database | Internal only |
| Redis | Cache, queues, session helper | Internal only |
| Worker | Background jobs and integrations | Internal only |
| Agent(s) | Discovery and safe host-level operations | Installed only on approved hosts |

## 2.2 First Tenant Model

The application must be tenant-aware from day one. House of Trae is Tenant 1. Future businesses and clients become separate tenants or organizations depending on the final licensing model.

PrivateNexus

Tenant: House of Trae

Workspace: Infrastructure

Workspace: Business Systems

Workspace: Personal Services

Workspace: Monitoring

Tenant: Future Client A

Workspace: Production

Workspace: Backup / Recovery

Tenant: Future Client B

Workspace: Managed Services

# 3. Build Assumptions and Prerequisites

| Area | Baseline assumption |
| --- | --- |
| Host platform | Proxmox VE available with at least one Ubuntu LTS VM for application deployment |
| Networking | Caddy gateway available for TLS and reverse proxy routing |
| Identity | Keycloak available or deployable as the identity provider |
| Database | PostgreSQL 16+ recommended for PrivateNexus |
| Runtime | Docker Compose v2 initially; Podman support can follow later |
| Secrets | Development may use .env; production must use Docker secrets or encrypted secret files |
| DNS | PowerDNS or existing authoritative DNS records for the chosen subdomains |
| Access | SSH admin access via VPN/Tailscale preferred; no public admin panels without SSO/MFA |

## 3.1 Minimum VM Sizing

| Environment | vCPU | RAM | Disk | Notes |
| --- | --- | --- | --- | --- |
| Development | 2 | 4 GB | 40 GB | Local or VM; suitable for feature work |
| Pilot / Tenant 1 | 4 | 8 GB | 80-160 GB | Recommended first real deployment |
| Small production | 4-8 | 16 GB | 160+ GB | Add room for logs, audit, metadata, queues |
| Future multi-tenant | 8+ | 32 GB+ | SSD/NVMe backed | Scale database and workers separately |

# 4. Repository and Environment Layout

The repository should make a clear distinction between application code, deployment manifests, documentation, and operational scripts. Anything environment-specific must be isolated from core product code.

privatenexus/

├── app/

│   ├── frontend/             # React application

│   ├── backend/              # API backend

│   └── worker/               # Background jobs

├── agents/

│   ├── docker-agent/

│   ├── proxmox-agent/

│   └── common/

├── deploy/

│   ├── compose/

│   ├── caddy/

│   ├── keycloak/

│   └── systemd/

├── config/

│   ├── service-catalog/

│   ├── policies/

│   └── seed/

├── docs/

│   ├── architecture/

│   ├── build/

│   ├── runbooks/

│   └── product/

├── scripts/

│   ├── backup/

│   ├── restore/

│   ├── db/

│   └── release/

└── tests/

├── unit/

├── integration/

└── e2e/

## 4.1 Environment Files

| File | Purpose | Commit? |
| --- | --- | --- |
| .env.example | Safe template containing variable names only | Yes |
| .env.development | Local development values | No |
| .env.production | Production runtime values | No |
| secrets.example.yml | Document required secrets | Yes |
| secrets.enc.yml | Encrypted secret values if using SOPS/age | Yes, only encrypted |
| docker-compose.yml | Portable base compose file | Yes |
| docker-compose.override.yml | Local overrides | No unless generic |

# 5. Phase 0 - Architectural Freeze

Phase 0 prevents endless tool switching and scope creep. It produces the decisions that every later phase depends on.

| Decision | Locked recommendation |
| --- | --- |
| Product model | Multi-tenant from day one |
| Primary database | PostgreSQL |
| Frontend | React |
| Backend | Node.js Express v4 (ESM) — LOCKED 22 June 2026. Go and NestJS were considered and explicitly ruled out. See PrivateNexus_Phase0_Freeze.md. |
| Identity provider | Keycloak via OIDC |
| Deployment runtime | Docker Compose first; agents abstract future runtimes |
| Gateway | Caddy |
| First tenant | House of Trae |
| Commercial direction | Open-core or community/pro split later |

UPDATE (22 June 2026): Phase 0 is now LOCKED. See PrivateNexus_Phase0_Freeze.md for the authoritative, final decisions — it supersedes any "still choosing" language below. Do not reopen the backend framework choice.

## 5.1 Phase 0 Checklist

Backend framework is locked: Node.js Express v4 (ESM) — see PrivateNexus_Phase0_Freeze.md. Do not reopen (Go/NestJS explicitly ruled out).

Confirm service subdomains: nexus, api, status, admin, auth.

Confirm Tenant 1 naming: House of Trae.

Confirm initial roles: viewer, operator, admin, superadmin, breakglass.

Confirm no unrestricted Docker socket access in production.

Confirm all privileged actions require audit events.

Confirm product modules for v1.0: identity, inventory, health, recovery, audit.

Phase 0 exit gate No code goes into v1.0 scope unless it maps to identity, inventory, health, recovery, or audit. Nice-to-have features go into backlog jail.

# 6. Phase 1 - Foundation Build

Phase 1 gets the core application running in a repeatable way. The target is not feature depth. The target is a clean, bootable, documented stack.

## 6.1 Create Application VM

Provision Ubuntu Server LTS VM.

Assign static IP or DHCP reservation.

Install SSH keys only; disable password SSH.

Enable firewall default deny inbound.

Allow SSH from trusted admin network or Tailscale only.

Install Docker Engine and Compose plugin.

sudo apt update

sudo apt install -y ca-certificates curl gnupg ufw git jq

sudo ufw default deny incoming

sudo ufw default allow outgoing

sudo ufw allow from 100.64.0.0/10 to any port 22 proto tcp

sudo ufw enable

## 6.2 Bootstrap Compose Stack

mkdir -p /opt/privatenexus/{compose,config,data,logs,secrets}

cd /opt/privatenexus/compose

nano docker-compose.yml

nano .env

Minimum compose services for the first deploy:

| Service | Purpose | Required in Phase 1 |
| --- | --- | --- |
| frontend | React UI | Yes |
| api | Backend API | Yes |
| postgres | Primary database | Yes |
| redis | Cache/queue helper | Yes |
| worker | Background jobs | Yes if jobs are implemented; otherwise stub |
| migrations | Database migration runner | Yes |

## 6.3 Baseline Compose Template

services:

privatenexus-db:

image: postgres:16-alpine

restart: unless-stopped

environment:

POSTGRES_DB: privatenexus

POSTGRES_USER: privatenexus

POSTGRES_PASSWORD_FILE: /run/secrets/db_password

secrets:

- db_password

volumes:

- pn-db-data:/var/lib/postgresql/data

networks:

- pn-internal

privatenexus-redis:

image: redis:7-alpine

restart: unless-stopped

networks:

- pn-internal

privatenexus-api:

image: ghcr.io/traebon/privatenexus-api:dev

restart: unless-stopped

env_file: .env

depends_on:

- privatenexus-db

- privatenexus-redis

networks:

- pn-internal

- pn-edge

privatenexus-frontend:

image: ghcr.io/traebon/privatenexus-frontend:dev

restart: unless-stopped

depends_on:

- privatenexus-api

networks:

- pn-edge

volumes:

pn-db-data:

networks:

pn-internal:

internal: true

pn-edge:

secrets:

db_password:

file: ../secrets/db_password.txt

## 6.4 Phase 1 Acceptance Gate

| Check | Expected result |
| --- | --- |
| docker compose ps | All core containers healthy or running |
| API /health | Returns ok:true with version |
| Frontend load | Dashboard shell renders |
| Database migration | Schema version recorded |
| No DB exposed | Postgres port not bound to 0.0.0.0 |
| Logs | API and frontend logs readable |
| Restart test | Stack survives docker compose restart |

# 7. Phase 2 - Identity, Tenancy, and RBAC

Phase 2 makes the app multi-user and tenant-aware. Do this before building admin actions. Doing actions before identity is how tiny dashboards become tiny disasters.

## 7.1 Keycloak Setup

Create a PrivateNexus realm or use a dedicated client in the SecureNexus/House of Trae realm.

Create OIDC client: privatenexus.

Set valid redirect URIs for production and development.

Create roles: viewer, operator, admin, superadmin, breakglass.

Map realm/client roles into the token as a roles claim.

Require MFA for admin, superadmin, and breakglass.

Client ID: privatenexus

Access Type: confidential

Standard Flow: enabled

Valid Redirect URI: https://nexus.example.com/auth/callback

Web Origins: https://nexus.example.com

Token Claim: roles

## 7.2 Tenancy Model

| Table | Purpose |
| --- | --- |
| tenants | Top-level organizations such as House of Trae or future clients |
| workspaces | Operational divisions within a tenant |
| users | External identity-linked user records |
| tenant_memberships | User membership and role mapping per tenant |
| roles | System role definitions |
| permissions | Action-level permissions |
| audit_events | Immutable activity history |

## 7.3 RBAC Baseline

| Role | Allowed | Blocked |
| --- | --- | --- |
| Viewer | View permitted boards, services, health and backup status | No actions |
| Operator | Restart approved services, refresh health, trigger approved backups | No config changes, no secrets |
| Admin | Manage service metadata, approve discoveries, view audit logs | No platform-wide secret rotation unless permitted |
| Superadmin | Full tenant administration and integration config | No silent action bypass; still audited |
| Breakglass | Emergency recovery workflows | Must be separately protected and heavily logged |

## 7.4 Phase 2 Acceptance Gate

User can log in through Keycloak.

Logout clears application session.

Roles are visible to backend from token claims.

User with viewer role cannot trigger actions.

Admin and superadmin routes are protected.

All login and privileged route attempts create audit events.

Tenant ID is present on all tenant-owned records.

# 8. Phase 3 - Inventory and Service Registry

The inventory engine becomes the system of record for what PrivateNexus knows about services. Early versions may use static registration. Automated discovery comes later.

## 8.1 Service Registry Data Requirements

| Field | Description | Required |
| --- | --- | --- |
| tenant_id | Tenant that owns the service | Yes |
| workspace_id | Workspace/grouping | Yes |
| name | Human-readable service name | Yes |
| slug | Stable URL/API identifier | Yes |
| description | Short purpose statement | No but recommended |
| category | Business, personal, ops, admin, infra | Yes |
| access_url | Main user-facing URL | Yes where applicable |
| access_mode | public, sso, vpn_only, internal, mtls | Yes |
| runtime_type | docker, podman, vm, lxc, external, api | Yes |
| owner | Named owner/team | Yes |
| backup_policy | Backup requirement level | Yes |
| health_endpoint | URL or check target | No |
| status | healthy, warning, degraded, down, unknown | Yes |

## 8.2 Service Registration Workflow

Draft service

-> Validate required metadata

-> Assign tenant and workspace

-> Assign access mode

-> Attach health check

-> Attach backup policy

-> Approve for display

-> Audit registration event

## 8.3 Phase 3 Acceptance Gate

Admin can create, edit, disable, and archive a service record.

Viewer can only see services visible to their role and tenant.

Services can be grouped by board/workspace/category.

Every service has an access mode badge.

Missing owner, backup policy, or health check is flagged.

All service changes are audited.

# 9. Phase 4 - Health, Monitoring, and Status

Health should start simple: HTTP checks, TCP checks, and manually supplied status. Later versions can integrate Prometheus, Uptime Kuma, Grafana, Loki, and custom probes.

## 9.1 Health Check Types

| Type | Use case | Example |
| --- | --- | --- |
| HTTP | Web apps and APIs | GET https://app.example.com/health |
| TCP | Databases, internal ports, agents | Connect to 10.10.20.101:5432 |
| Command via agent | Approved diagnostics on a host | systemctl is-active service |
| Prometheus query | Metrics-based health | up{job="node"} == 1 |
| External monitor | Uptime Kuma or third-party status | Read monitor state via API |

## 9.2 Status Rules

| State | Meaning |
| --- | --- |
| Healthy | All critical checks passing |
| Warning | Non-critical issue or approaching threshold |
| Degraded | Service available but dependency or performance issue exists |
| Down | Critical check failed |
| Unknown | No recent check data or check not configured |

## 9.3 Phase 4 Acceptance Gate

Each service can have one or more health checks.

Dashboard shows last check time and current status.

Health failures create status events.

Repeated failures can generate incident records or alert hooks.

Unknown status is treated as a configuration problem, not ignored.

# 10. Phase 5 - Backup and Restore Intelligence

This is the strongest commercial differentiator. PrivateNexus should not merely list backups. It should explain whether restore is possible, risky, blocked, or validated.

## 10.1 Backup Metadata Model

| Field | Purpose |
| --- | --- |
| service_id | Service protected by the backup |
| backup_id | Stable backup identifier |
| created_at | Backup creation time |
| source | Backup system or script |
| storage_target | Local, NAS, cloud, off-site |
| encrypted | Boolean encryption status |
| checksum | Integrity validation value |
| trust_state | trusted, untrusted, expired, failed, unknown |
| retention_class | daily, weekly, monthly, manual, last-known-good |
| restore_tested_at | Most recent restore validation |
| validation_result | pass, fail, warning, not_tested |

## 10.2 Restore Planner Workflow

Select service to restore

-> Load service dependencies

-> Load available backups

-> Rank backups by trust, age, validation, and retention class

-> Generate restore order

-> Flag risks and blockers

-> Require confirmation / approval

-> Execute only if policy allows

-> Record restore event and validation result

## 10.3 Recovery Score

Each service should eventually display a recovery score. This score should be explainable, not magic nonsense with a progress bar pretending to be science.

| Signal | Positive indicator | Negative indicator |
| --- | --- | --- |
| Backup age | Recent backup exists | Backup is stale |
| Backup trust | Checksum and encryption verified | Unknown trust state |
| Restore testing | Recent restore test passed | Never tested |
| Dependencies | Dependency restore order known | Unknown dependencies |
| Documentation | Runbook exists | No recovery notes |
| Secrets | Required secrets available | Missing or unmanaged secrets |

## 10.4 Phase 5 Acceptance Gate

Backup inventory is visible per service.

Backups show trust state and retention class.

Restore planner can produce a non-executing dry-run plan.

Restore history is recorded.

Risk states are displayed clearly: safe, warning, high risk, blocked.

No destructive restore action can run without permission and audit logging.

# 11. Phase 6 - Safe Operations Framework

Safe operations are controlled workflows, not random shell commands through a web UI. The platform should only expose actions that are approved, scoped, logged, reversible where possible, and protected by role policy.

## 11.1 Approved v1 Actions

| Action | Minimum role | Guardrail |
| --- | --- | --- |
| Open service | Viewer | URL allowlist |
| Refresh health check | Operator | Rate limited |
| Restart approved service | Operator | Service allowlist + confirmation |
| Trigger backup | Operator | Backup policy must exist |
| Enable maintenance mode | Operator/Admin | Duration required |
| Approve discovered service | Admin | Audit event required |
| Edit integration config | Superadmin | Step-up auth recommended |

## 11.2 Action Policy Object

action_policy:

id: restart-docker-service

tenant: house-of-trae

action: service.restart

allowed_roles:

- operator

- admin

requires_confirmation: true

requires_step_up_auth: false

allowed_targets:

- service.runtime_type == docker

- service.environment != production OR user.role == admin

audit_level: privileged

cooldown_seconds: 60

## 11.3 Phase 6 Acceptance Gate

All actions require authenticated user context.

All privileged actions create audit events.

Unauthorized action attempts are logged.

Dangerous or destructive actions require confirmation.

Action availability is computed by policy, not hard-coded in the frontend.

No arbitrary shell execution is exposed.

# 12. Phase 7 - Discovery Agents and Integrations

Discovery should be conservative. New services must not automatically become visible to everyone. They should be staged, reviewed, tagged, and approved.

## 12.1 Agent Principles

Agent runs with least privilege.

Agent reports approved metadata only.

Agent does not expose a raw host shell.

Agent authenticates to PrivateNexus using a scoped token.

Agent actions are disabled by default until explicitly enabled.

Discovery is separated from control actions.

## 12.2 Discovery Sources

| Source | Data imported | Risk |
| --- | --- | --- |
| Static YAML/JSON | Curated service records | Low |
| Docker labels | Containers, labels, ports, health | Medium if socket access is careless |
| Proxmox API | VM/LXC names, status, resource overview | Medium; use restricted token |
| Caddy config/API/logs | Routes and TLS status | Medium |
| PowerDNS API | Zones and records | Medium; read-only first |
| Prometheus/Uptime Kuma | Health and monitoring state | Low to medium |

## 12.3 Discovery Approval Workflow

Discover service

-> Store as candidate

-> Score metadata completeness

-> Admin reviews

-> Assign tenant/workspace/owner/access mode

-> Attach health and backup policy

-> Approve for board display

-> Audit approval

# 13. Phase 8 - Governance and Policy Engine

Governance turns PrivateNexus from a dashboard into an operations platform. This phase enforces standards and produces useful reporting for future commercial use.

## 13.1 Governance Checks

| Policy | Warning condition |
| --- | --- |
| Every service must have an owner | owner is null |
| Every production service must have a backup policy | environment=production and backup_policy missing |
| Every public service must have auth classification | access_mode missing |
| Every admin service must be VPN, SSO, or mTLS protected | category=admin and access_mode=public |
| Every service must have a health status | no health check or external monitor |
| Every service must have recovery notes | recovery_runbook_url missing |

## 13.2 Governance Reports

Services missing owners.

Services missing backups.

Services with stale backups.

Services missing health checks.

Public services without SSO or stated reason.

Admin actions by user over time.

Restore readiness per tenant.

# 14. Phase 9 - Multi-Tenant Product Hardening

This is the commercial-readiness phase. It should not be rushed. Multi-tenant mistakes are expensive and embarrassing, a beautiful combo nobody asked for.

## 14.1 Tenant Isolation Requirements

Every tenant-owned table must include tenant_id unless globally shared by design.

Backend authorization must enforce tenant boundaries on every query.

Frontend must not be trusted for tenant filtering.

Audit logs must include tenant_id, actor_id, target_type, and target_id.

Integration tokens must be scoped to a tenant.

Backups and restore metadata must not leak across tenants.

Reports must be tenant-scoped unless run by platform superadmin.

## 14.2 Commercial Packaging Direction

| Edition | Audience | Likely features |
| --- | --- | --- |
| Community | Self-hosters | Single tenant, inventory, health, basic recovery |
| Professional | Small businesses / MSPs | Multi-tenant, audit, reports, advanced recovery |
| Managed | Clients who do not want to host control plane | Hosted PrivateNexus with agents |
| Enterprise later | Larger clients | Policy packs, approvals, SSO/SAML variants, compliance exports |

# 15. Testing, Release, and Acceptance Gates

Each release must have objective acceptance gates. If the test is “looks good on my screen,” that is not a release process. That is vibes with a version number.

## 15.1 Test Layers

| Layer | Purpose | Examples |
| --- | --- | --- |
| Unit tests | Test isolated logic | RBAC checks, recovery scoring, policy evaluation |
| Integration tests | Test services together | API + DB + Redis, Keycloak token validation |
| E2E tests | Test user workflows | Login, create service, run health check, view backup |
| Security tests | Check auth and isolation | Tenant boundary tests, forbidden action attempts |
| Migration tests | Protect database upgrades | Apply migrations against sample data |
| Recovery tests | Prove backup/restore features | Dry-run restore planner output |

## 15.2 Release Gate Checklist

Version number updated.

Database migrations tested forward and backward where practical.

Changelog written.

Security-sensitive changes reviewed.

Seed data validated.

Backups taken before production deploy.

Rollback plan documented.

Smoke test passed after deploy.

Audit logging verified for new privileged actions.

## 15.3 Suggested Version Roadmap

| Version | Theme | Primary deliverables |
| --- | --- | --- |
| v0.9 | Identity and governance | Keycloak login, tenants, roles, audit base |
| v1.0 | Operations console | Service registry, health dashboard, activity feed |
| v1.5 | Discovery | Docker/Proxmox candidates, approval workflow |
| v2.0 | Dependency intelligence | Dependency graph, blast radius, restore chains |
| v2.5 | Governance engine | Policy checks, reports, change records |
| v3.0 | Orchestration | Controlled deploy/restart/rollback/maintenance actions |
| v4.0 | Recovery intelligence | Simulator, recovery scores, recommendations |
| v5.0 | Autonomous operations | Predictive analysis and assisted remediation |

# 16. Operational Runbook and Maintenance

## 16.1 Daily Checks

Review dashboard health summary.

Review failed health checks.

Review backup success/failure widget.

Check pending discovery candidates.

Review critical audit events.

## 16.2 Weekly Checks

Validate recent restore plan for at least one critical service.

Review services missing owners, health checks, or backup policies.

Check database size and log growth.

Review integration tokens and agent status.

Run dependency and policy reports once implemented.

## 16.3 Backup Scope for PrivateNexus Itself

| Item | Backup requirement |
| --- | --- |
| Postgres database | Daily encrypted backup minimum |
| Configuration files | Version controlled or encrypted backup |
| Secrets | Encrypted backup with separate recovery process |
| Uploaded assets/icons | Daily or whenever changed |
| Audit logs | Retain according to governance policy |
| Deployment manifests | Git repository plus off-host backup |

## 16.4 PrivateNexus Restore Order

Restore VM or provision replacement host.

Restore deployment manifests and secrets.

Restore Postgres database.

Restore assets/configuration.

Start database and Redis.

Run migrations only if required by the restored version.

Start API, worker, and frontend.

Validate Keycloak OIDC login.

Validate tenant boundaries and service inventory.

Run smoke test against health and backup modules.

# 17. Appendices

## Appendix A - Initial Database Entity List

| Entity | Description |
| --- | --- |
| tenants | Top-level organizations |
| workspaces | Grouped operational areas under tenants |
| users | Mapped external identity users |
| memberships | User to tenant/workspace roles |
| services | Registered services |
| service_dependencies | Dependency relationships |
| health_checks | Health check configuration |
| health_events | Health check results |
| backups | Backup records |
| restore_plans | Generated restore plans |
| restore_events | Restore attempts and results |
| audit_events | Immutable action history |
| action_policies | Policy definitions for safe actions |
| integrations | Configured external systems |
| discovery_candidates | Unapproved discovered resources |

## Appendix B - API Surface Draft

| Endpoint group | Examples |
| --- | --- |
| Auth | GET /me, POST /logout |
| Tenants | GET /tenants, GET /tenants/:id |
| Services | GET /services, POST /services, PATCH /services/:id |
| Health | GET /health, GET /services/:id/health, POST /checks/:id/run |
| Backups | GET /services/:id/backups, GET /backups/:id |
| Restore | POST /restore-plans, GET /restore-plans/:id |
| Actions | POST /actions/service.restart, POST /actions/maintenance.enable |
| Audit | GET /audit-events |
| Discovery | GET /discovery/candidates, POST /discovery/:id/approve |
| Policies | GET /policies, POST /policies/evaluate |

## Appendix C - First Build Sprint Plan

| Sprint | Goal | Deliverables |
| --- | --- | --- |
| Sprint 1 | Foundation cleanup | Repo structure, compose baseline, DB migrations, /health |
| Sprint 2 | Auth and tenancy | Keycloak login, tenant model, roles, user session |
| Sprint 3 | Inventory | Service CRUD, boards, access badges, owner/backup policy flags |
| Sprint 4 | Health | HTTP checks, status events, health dashboard |
| Sprint 5 | Audit | Audit event model, privileged action logging, activity feed |
| Sprint 6 | Recovery visibility | Backup records, trust states, restore dry-run planner |
| Sprint 7 | Safe actions | Restart/health refresh/maintenance mode with policies |
| Sprint 8 | Pilot hardening | Docs, tests, backup/restore of PrivateNexus itself |

## Appendix D - Do Not Build Yet List

Full DNS editing UI.

Raw terminal/shell in browser.

Unrestricted Docker socket control.

Kubernetes support before Docker/Proxmox is stable.

Marketplace/plugin store before core architecture is stable.

Billing/licensing before product value is proven internally.

AI auto-remediation before audit, approval, and rollback are mature.