# House of Trae — Group Infrastructure

Infrastructure State & Roadmap — v3.5

July 2026

# HOUSE OF TRAE — GROUP INFRASTRUCTURE

Infrastructure State & Roadmap Deployment Record | Roadmap | PrivateNexus Blueprint

| Field | Detail |
| --- | --- |
| Document Version | 3.5 — July 2026 |
| Classification | Internal — Group Infrastructure |
| Parent Domain | house-of-trae.com |
| Author | Trae / JARVIS (Claude) |
| Status | Phases 1, 2 & 3 Complete ¦ Phase 4 In Progress ¦ PrivateNexus v1.9.0 In Active Dev, Security-Hardened ¦ Bare-Metal Replacement — Refund Route Chosen, Sourcing Pending |

“Sometimes you gotta run before you can walk.” — Tony Stark

## 1. Executive Summary

House of Trae is a multi-entity group spanning cyber security, accounting, web development, ecommerce, and private services. This document is the single source of truth for the full infrastructure — current state, complete deployment history, forward roadmap, and the PrivateNexus architecture blueprint.

Version 3.5 changes (since v3.4, July 2026):

- Bare-metal replacement decision finalized: after CS-471548 dragged over two weeks with a mishandled ticket thread (wrong troubleshooting track, a premature “resolved,” and two identical boilerplate resends), and a separate billing near-miss (CS-498889 — server 145990 briefly suspended 13 Jul for an overdue invoice, resolved same window via two account top-ups), the decision was made to take Hostkey’s pro-rata refund rather than the offered bm.v1-str-16t 16GB downgrade. Reasoning: 16GB doesn’t fit the documented fleet — sn-security alone needs a fixed 8GB (Wazuh/OpenSearch init spike) and sn-business needs 8GB for ERPNext, consuming the whole budget with nothing left for the other five VMs. Refund requested 2026-07-16; awaiting Hostkey’s reply. Next step once terms are confirmed: source a properly-specced (32GB+) replacement, Hostkey custom quote or another provider — not yet started.

- erp-temp’s historical data restore (flagged in-progress in v3.4) completed 2026-07-09 — the rclone crypt password was recovered (it had been saved to Vaultwarden since 04 Jul, just mislabeled), enabling a full vzdump restore of the 2026-06-29 sn-business backup onto erp-temp. erp-temp is no longer a fresh empty site; live ERPNext data is current as of the outage start.

- A second temporary VPS, pn-vps (Hostkey CH, 151.241.217.140), stood up 2026-07-15 as a combined stand-in for both of PrivateNexus’s bare-metal roles (pn-test’s dev role and sn-personal’s test role) — 8 vCPU / 16 GB / 160 GB NVMe, reached over a new dedicated wg3 tunnel. Full PrivateNexus stack deployed from current origin/main, plus a local monitoring-temp stack (Prometheus/Loki/Promtail/node-exporter) and Watchtower, since sn-monitor is unreachable during the outage.

- PrivateNexus underwent an extensive, self-directed security and governance hardening sweep on pn-vps (2026-07-15/16) covering every board and every backend route file in the app — see section 5.5 below. Highlights: a live container-blocklist bypass in the autonomous remediation engine, unprotected DNS SOA/NS records reachable via direct API call, several missing-audit-trail gaps, and a genuine backend crash-risk class (unhandled async routes with no global error handler) affecting the automated hourly discovery-agent ingest pathway. All fixed and verified live. Governance board reached 0 violations across all 15 registered services; Recovery board reached avg readiness 94/100, all services at recoverable tier, backed by real (not fabricated) backups, dependency graphs, and restore tests.

- PrivateNexus frontend: sidebar redesigned from 17 flat board buttons into 6 rows (Home + 5 collapsible, color-themed groups: Monitor/Services/Infrastructure/Governance/System), preserving all cross-app navigation and the live Alerts badge.

- Backup architecture gains a fifth tier: pn-vps’s privatenexus-db is now dumped nightly and pulled into the existing Hetzner/B2 cloud pipeline (see section 3).

- house-of-trae.com gained a _tailscale-challenge TXT record (Tailscale domain-verification, no routing impact).

- cloud-architects.online DS record remains unpropagated at the TLD (verified 2026-07-16) — no change from v3.4, still the one open item in the DNSSEC rollout.

Version 3.4 changes (since v3.3, June 2026):

- Wazuh SIEM 4.14.5 fully deployed and live on sn-security — manager, indexer, and dashboard all up at wazuh.house-of-trae.com.

- Keycloak WebAuthn/passkey policy rolled out across all realms (2FA + passwordless, platform authenticator + resident key required) — realm count corrected from 8 to 10.

- Cosmos fully retired from sn-personal — Nextcloud, Vaultwarden, Immich, and Notesnook removed; sn-personal now hosts only the PrivateNexus test environment.

- Vaultwarden redeployed directly on the Gateway VPS (not a VM) as a deliberate HA exception.

- Tang/Clevis NBDE fully implemented for LUKS unlock on all 7 VMs.

- Bare-metal EPYC 3151 host hit a recurring, unresolved Intel I350 NIC/PCIe link-loss fault; Hostkey (ticket CS-471548) confirmed a NIC swap won’t fix it and began a full server replacement process.

- Temporary ERPNext stand-in (“erp-temp”) deployed on a separate VPS, reachable over a new wg2 tunnel.

- Backup architecture simplified: Wasabi dropped from the cloud rotation; cloud upload schedule delayed to 06:00/07:30.

- PrivateNexus progressed to v1.9.0 (Node.js Express v4 ESM, locked at Phase 0), with a completed Multi-Tenancy/RBAC design, PRD v1.0, release roadmap through v6.0, and a 16-tier progressive security assessment (Tiers 4–19, all fixed).

### 1.1 Group Entity Overview

| Entity | Domain | Role |
| --- | --- | --- |
| House of Trae (Parent) | house-of-trae.com | Group parent — shared services (SSO, mail, DNS) |
| SecureNexus | securenexus.net | Cyber security, monitoring, infrastructure management |
| Byrne Accounts | byrne-accounts.org | Accounting services across the group |
| Stratus Digital | stratus-digital.com | Web design & dev (formerly Cloud Architects) |
| Discreet Elite | discreet-elite.uk | Private console application |
| Emerald Markets | emerald-markets.net | Second-hand ecommerce & in-person POS platform |
| PrivateNexus | privatenexus.net | PrivateNexus test env — primary; see section 1.2 for the temporary pn-vps/erp-temp routing during the bare-metal outage |

### 1.2 Infrastructure Nodes

| Node | Role | Spec / Address | Location |
| --- | --- | --- | --- |
| Bare Metal (EPYC) | Core — Proxmox hypervisor | AMD EPYC 3151 / 32 GB RAM / 2×8 TB ZFS ¦ WireGuard: 10.10.0.2 | Switzerland DC — down since 2026-07-02, replacement in progress (refund route chosen, see section 7.2) |
| Gateway VPS | Edge — all public traffic | 4 vCPU / 8 GB / 120 GB NVMe ¦ Public IP: 151.241.217.91 ¦ WireGuard: 10.10.0.1 | Switzerland DC |
| erp-temp (temporary) | Stand-in for sn-business’s ERPNext | 2 vCPU / 7.7 GB / 96 GB ¦ 46.202.129.86 ¦ wg2: 10.10.1.1 ↔ 10.10.1.2 | Public VPS — historical data restored 2026-07-09, tear down once bare metal is back |
| pn-vps (temporary) | Combined stand-in for pn-test + sn-personal (PrivateNexus dev + test) | 8 vCPU / 16 GB / 160 GB NVMe ¦ 151.241.217.140 ¦ wg3: 10.10.2.1 ↔ 10.10.2.2 | Hostkey CH — stood up 2026-07-15, tear down once bare metal is back |
| Windows Workstation | Admin (Tailscale) | latitude ¦ Tailscale: 100.106.225.126 (offline); traebake ¦ Tailscale: 100.127.229.35 (active) | Local |
| Ubuntu Workstation | Admin (Tailscale) | Tailscale: 100.116.130.37 ¦ Primary dev & ops | Local |

### 1.3 VM Allocation (Committed Resources)

| VM | Name | Purpose | vCPU | RAM | Disk | VLAN / IP |
| --- | --- | --- | --- | --- | --- | --- |
| 100 | sn-infra | Forgejo, PowerDNS-Admin, Namevault, Ntfy | 1 | 4 GB | 250 GB | VLAN 10 / 10.10.10.100 |
| 101 | sn-business | ERPNext v16 (Dickson), POS, databases | 2 | 8 GB | 300 GB | VLAN 20 / 10.10.20.101 |
| 102 | sn-web | Client sites (6 sites) | 2 | 4 GB | 250 GB | VLAN 30 / 10.10.30.102 |
| 103 | sn-personal | PrivateNexus staging (registry images) | 2 | 8 GB | 250 GB | VLAN 40 / 10.10.40.103 |
| 104 | sn-monitor | Prometheus, Grafana, Loki, Uptime Kuma | 1 | 4 GB | 250 GB | VLAN 50 / 10.10.50.104 |
| 105 | pn-test | PrivateNexus dev/test | 1 | 4 GB | 250 GB | VLAN 60 / 10.10.60.105 |
| 106 | sn-security | Wazuh SIEM 4.14.5 (live), Forgejo Runner | 4 | 8 GB | 250 GB | VLAN 70 / 10.10.70.106 |
| TOTAL |  | Over-provisioned — actual RSS ~7 GB across all VMs | 13 | 40 GB | 1.75 TB |  |

All 7 VMs remain unreachable while bare metal is down (see section 1.2 and 7.2) — the two temporary VPSes above stand in for the affected services. Hard limits, once bare metal is back: RAM 40 GB allocated vs 32 GB physical (KVM balloon keeps actual usage low); 13 vCPUs across 8 physical threads; ~6.05 TB free on ZFS.

## 2. Current Infrastructure State

Phases 1–3 remain complete as documented in v3.4; no changes to that history in this version. See section 7.2 for the in-progress Phase 4 security-hardening work, and the new section 2.4 below for the temporary infrastructure this outage required.

### 2.4 Temporary Bare-Metal-Outage Infrastructure (Active)

| Component | Status | Detail |
| --- | --- | --- |
| erp-temp | ✓ Live, data restored | Full historical ERPNext data restored 2026-07-09 from the 2026-06-29 vzdump backup; Caddy’s erp.dickson-supplies.com and the Tor onion mirror both repointed here |
| pn-vps | ✓ Live, fully hardened | Combined PrivateNexus dev+test stand-in; local monitoring stack + Watchtower; discovery agent on an hourly systemd timer; nightly privatenexus-db backup wired into the existing Hetzner/B2 pipeline |
| wg2 tunnel | ✓ Live | Gateway ↔ erp-temp, 10.10.1.1 ↔ 10.10.1.2, port 51822 |
| wg3 tunnel | ✓ Live | Gateway ↔ pn-vps, 10.10.2.1 ↔ 10.10.2.2, port 51823 |
| PrivateNexus external dependencies | ✓ Mapped | Backend’s real external calls (Keycloak, PowerDNS API, Caddy Admin API, Proxmox) registered as services and dependency-mapped; Proxmox correctly shows down (the outage itself), Caddy Admin API correctly shows a documented admin off exception |

Both temporary VPSes are explicitly scoped for teardown once bare metal is restored — reverting Caddy routing, the port-binding changes, and the .env pointers back to the real VM addresses (see the erp-temp and pn-vps sections of CLAUDE.md for the exact revert steps).

## 3. Backup Architecture

| Layer | Tool | Schedule | Destination | Encryption |
| --- | --- | --- | --- | --- |
| VM Snapshots | vzdump (Proxmox) | 02:00 daily | /var/lib/vz/dump (ZFS) | zstd compressed |
| Config Sync | git + cron | 01:00 daily | Forgejo → Codeberg + GitHub | Forgejo auth |
| Cloud (Secondary) | rclone crypt + Hetzner | 06:00 daily | Hetzner Storage Box | rclone crypt (hetzner-crypt remote) |
| Cloud (Primary) | rclone crypt + B2 | 07:30 daily | Backblaze B2 | rclone crypt — hard_delete=true |
| pn-vps PrivateNexus DB | pg_dump (pn-vps) → Gateway pull → rclone crypt | 03:00 pn-vps dump → 03:30 Gateway pull/push | Local (pn-vps, 14d) → Gateway (30d) → Hetzner + B2 | rclone crypt — same hetzner-crypt/b2-hot-crypt remotes |

Cron order: 01:00 config sync → 02:00 vzdump (~3h, done ~05:00) → 03:00 pn-vps DB dump → 03:30 Gateway pulls it → 06:00 Hetzner → 07:30 B2. Cloud uploads must not start before 06:00 — concurrent HDD I/O with vzdump caused nightly crashes (26–28 June 2026). Config repo: /opt/hot-config → Forgejo (git.securenexus.net) + Codeberg + GitHub mirrors.

The pn-vps DB tier deliberately pulls from the Gateway rather than pushing from pn-vps, and keeps Hetzner/B2 credentials off pn-vps entirely — consistent with keeping this external, less-trusted temporary box’s blast radius minimal.

⚠️ The Gateway VPS is not a Proxmox VM. Losing /opt/stacks/tor/data/erp/hs_ed25519_secret_key permanently loses the onion address — include it in any VPS backup.

## 4. Alerting Architecture

No changes since v3.4. Three-channel alerting: SMTP (email) + Ntfy (push) + SMS (Twilio relay via sms-relay Node.js service on sn-infra).

| Severity | Triggers | SMTP | Ntfy | SMS |
| --- | --- | --- | --- | --- |
| CRITICAL | Service down, cert <7d, WireGuard down, disk >95% | ✓ | ✓ | ✓ |
| HIGH | Cert <14d, target down >10 min, disk >85% | ✓ | ✓ | — |
| WARNING | Memory >90%, backup failure, CrowdSec spike | ✓ | ✓ | — |
| INFO | Backup completed, Watchtower update available | — | ✓ | — |

SMS rate limit: max 1 SMS per alert group per 5 minutes. Grafana contact point “email-hot” → tristian@securenexus.net.

## 5. PrivateNexus — Master Blueprint

Development Status: Active — dev/test consolidated onto pn-vps (temporary) while pn-test/sn-personal are unreachable | privatenexus.net

Sections 5.1–5.4 (purpose & positioning, roles & security, technology stack, development phases) are unchanged from v3.4 — see that version, or the authoritative PrivateNexus_Release_Roadmap_v1.0.md and PrivateNexus_PRD_v1.0.md, both fully git-tracked. This version adds section 5.5 below, covering the security/governance hardening sweep completed since v3.4.

### 5.5 Security & Governance Hardening Sweep (2026-07-15/16, pn-vps)

Prompted by routine board audits, a systematic self-review covering every board and every backend route file in the app. Selected findings, all fixed and verified live (full narrative in CLAUDE.md and the hot-privatenexus commit history):

| Area | Finding | Fix |
| --- | --- | --- |
| Intelligence board | Autonomous remediation engine’s container.restart executor called Docker directly, bypassing actions.js’s CONTAINER_BLOCKLIST (protects privatenexus-db/-redis from mid-session restarts) | Exported and enforced the same blocklist in the executor |
| DNS board | LOCKED_TYPES (SOA/NS) was a frontend-only guard — no server-side check on the delete/write API | Added the same restriction server-side, 403 before any PowerDNS call |
| Governance, Inventory, Recovery boards | recordAudit() imported but never called on several mutating routes (rule toggles, exception CRUD, workspace delete, simulation/restore-test delete) | Added audit-trail calls to every gap found |
| services.js / discovery.js | 6 of ~23 routes had zero error handling, including the automated hourly discovery-agent ingest pathway — an unhandled async rejection would have crashed the whole backend, not just failed one request | Wrapped all 6 in the file’s existing try/catch pattern; verified live via a real systemd-timer run |
| actions.js / intelligence.js | userRoleLevel() read .role (singular) instead of the real .roles (array) set at login — every /run/v2 elevation check had silently 403’d every role since the endpoint was written | Routed through the existing userRole() helper; verified live (role level −1 → correct before/after) |
| Emergency board | Seeded emergency.stop-all policy (elevation + cooldown + dual-control) was never consulted by the route | Enforced elevation + cooldown per Mr. Byrne’s explicit call (dual-control deliberately skipped — solo-operator lockout risk during a real incident) |
| Admin board | GET /api/admin/backup returned entirely fabricated data (wrong tool, a fictional NAS, a fictional cloud tier) | Replaced with the real, documented backup architecture from this document’s section 3 |
| Files board | A backend Dockerfile permissions gap left 8 of 8 data-writing modules unable to write at all — Files board writes had never worked in any deployment | Fixed the Dockerfile ownership + two hardcoded dev-only paths; verified via an isolated non-root test container before redeploying live |

Net result: 0 governance violations across all 15 registered services (the original 11 pn-vps containers plus 4 newly-mapped external dependencies — Keycloak, PowerDNS, Caddy Admin API, Proxmox). Every service carries a real backup record (either a genuine pg_dump/off-host copy for privatenexus-db, or a backup_type=config git-commit record for the 10 stateless containers whose only recoverable state is their compose definition), a written recovery runbook, and a mapped dependency graph. Recovery board average readiness score: 94/100, all 11 pn-vps services at recoverable tier — every score reflects something actually exercised (real restores, real rebuilds, real health probes), not fabricated to clear the board.

Frontend: the sidebar was also redesigned during this window — 17 flat board buttons collapsed into 6 rows (Home pinned + 5 collapsible, color-themed groups: Monitor/Services/Infrastructure/Governance/System), each group’s idle color echoing its most representative board’s existing theme. Verified at the build/bundle level (no headless browser available in this environment to click-test interactively — flagged as an open verification gap, not a completed UI test).

## 6. Load Balancing Architecture

No changes since v3.4.

- Level 1 — Caddy Upstream (Now): Built-in reverse_proxy load balancing — round_robin/least_conn for stateless, cookie sticky sessions for ERPNext/Nextcloud/Keycloak, active health checks.

- Level 2 — Edge LB (Second VPS, Near-Term): DNS round-robin, identical Caddyfiles synced via Forgejo CI/CD, health-based failover via Uptime Kuma + PowerDNS API.

- Level 3 — HAProxy (Future): ACL-based routing, rate limiting, finer health checks when volumes justify it.

- Level 4 — DB Read Replicas (Long-Horizon): PostgreSQL streaming replication / MariaDB Galera, routed via PgBouncer / ProxySQL.

## 7. Forward Roadmap

### 7.1 Phase 3 Remaining — Near-Term

All items complete as of v3.4 (DNSSEC 12/13 zones, Cosmos retirement). No change — cloud-architects.online DS still awaiting TLD propagation as of 2026-07-16.

### 7.2 Phase 4 — Security Hardening (In Progress)

| Item | Detail |
| --- | --- |
| Wazuh SIEM (sn-security, VLAN 70) | ✓ Complete |
| PrivateNexus security/governance sweep | ✓ Complete (2026-07-15/16) — see section 5.5 |
| Security Audit (infra-wide) | CrowdSec scenarios, MFA + WebAuthn/passkey (done), VLAN isolation, TLS 1.3, LUKS verify, backup decrypt test — still open outside the PrivateNexus-specific sweep above |
| DR Test | Delete sn-monitor, restore, document actual RTO — not yet run; the bare-metal outage itself has served as an unplanned, real-world version of this test for the affected VMs |
| Bare-metal replacement | Decision finalized 2026-07-16: taking the pro-rata refund, not the bm.v1-str-16t 16GB downgrade (doesn’t fit the fleet’s RAM footprint). Refund requested, awaiting Hostkey’s reply. Next: source a 32GB+ replacement (Hostkey custom quote or another provider) once refund terms are confirmed |
| Config backup audit | ✓ Complete — hot-config repo verified complete across Codeberg + GitHub mirrors |

### 7.3 Long-Horizon Roadmap

| Item | Detail | When |
| --- | --- | --- |
| Tang/Clevis NBDE | DONE | Complete |
| Keycloak passkeys | DONE | Complete |
| Second bare metal node (HA) | Proxmox cluster, ZFS replication, live migration — on hold until the current bare-metal replacement lands | Budget-dependent |
| Edge load balancing (second VPS) | DNS round-robin dual-VPS, health-based failover | After second bare metal |
| Wazuh → CrowdSec integration | CrowdSec custom scenarios after Wazuh live | After Phase 4 |
| Terraform / Ansible IaC | Future-proof rebuild — when stack fully stable; the current bare-metal migration is a strong candidate to build with IaC from day one rather than manually | Multi-day |
| Proxmox VE 9.x upgrade | When PVE 9 reaches stable channel — likely bundled into the bare-metal replacement build | TBD |
| HoT Sync (Flutter app) | Immich + Nextcloud + Notesnook + Vaultwarden — still needs re-scoping to whatever personal services actually exist post-Cosmos before planning resumes | Active planning |
| HoT Command (Flutter app) | Mobile ops dashboard — Prometheus, Loki, Grafana, Uptime Kuma, Docker restarts | Active planning |

## 8. Key Learnings & Operational Rules

All rules from v3.4 remain in force (see that version or CLAUDE.md’s “Operational Rules” table for the full list). New this version:

| Rule | Detail |
| --- | --- |
| wg syncconf doesn’t add routes | Applies AllowedIPs/peer changes live without dropping the tunnel, but does not touch the kernel routing table — a live AllowedIPs widening needs a manual ip route add; a future wg-quick cycle installs it automatically |
| Discovery-agent bootstrap tokens | The X-MCP-Internal-style static fallback token is bootstrap-only by the code’s own comment — rotate to a real per-agent DB token (SHA-256 hash stored, plaintext to the agent’s secret file) as soon as the agent is standing infrastructure, not a one-off test |
| Container-control code paths need explicit blocklist checks | CONTAINER_BLOCKLIST in PrivateNexus is enforced per-route, not centrally at the Docker-client layer — any new code path that can restart/stop a container must check it explicitly, or it silently bypasses the protection (see section 5.5, Intelligence board) |
| Verify “resolved” support replies independently | A support ticket claiming resolution doesn’t mean the underlying fault is actually fixed — check wg show handshake age / ping directly before trusting a status update, especially on a thread with a track record of drifting across departments |

## 9. Claude Code — Gateway Hub Architecture

No changes since v3.4 for the permanent fleet. During the bare-metal outage, JARVIS additionally reaches erp-temp (ssh erp-temp) and pn-vps (ssh pn-vps) over the wg2/wg3 tunnels documented in section 1.2 — both temporary, both scoped for teardown once the replacement host is live.

Project directory: /root/hot/ | Context file: /root/hot/CLAUDE.md | SSH key: /root/.ssh/claude_code_key | SSH config: /root/.ssh/config

HOUSE OF TRAE | INTERNAL DOCUMENT | v3.5 | July 2026